**Sprint 3 Report**

**Plan-it**

**Team Rocket**

**11/19/19**

**Actions to Stop Doing:**

* Writing long methods with many purposes. Switch to clean code practice of one purpose per method.

**Actions to Start Doing:**

* Team Rocket will develop JUnit Tests to make testing and debugging more efficient

**Actions to Keep Doing:**

* Team Rocket will continue using ClubHouse to keep track goals for current sprint.
* Team Rocket will continue using GitHub as our main repository and continue to pull from it daily.
* Team Rocket will continue meeting MWF before class and continue communicating via group text.

**Work Completed/ Not Completed:**

* Successfully converted project to Maven project, can now execute as a .jar file.
* Added activity type feature to categorize activities more accurately and help the plan generation algorithm avoid undesired repetitions.
* Added the combo box for activity type field in Current Activities window.
* Still need to fill the activity type combo box with broad categories that an activity can fit into.

**Work Completion Rate:**

* User stories completed: 5
* Total ideal work hours: 38
* Total days in Sprint: 14
* Ideal work hours/day: 2.71
* Overall ideal work hours/day: 2.17
* User stories/day: 0.357
* Overall user stories/day: 0.218

Burndown Chart: (Next Page)

