**Sprint 2 Report**

**Plan-it**

**Team Rocket**

**11/3/19**

**Actions to Stop Doing:**

* Team Rocket will focus less on User Interface and leave more of the aesthetic details to the last Sprint.

**Actions to Start Doing:**

* Team Rocket will begin doing more testing to prevent any future issues and start keeping track of those tests in a document.
* Team Rocket will hopefully begin using TeamCity or Jenkins to make it easier to integrate changes to our project.

**Actions to Keep Doing:**

* Team Rocket will continue using ClubHouse to keep track goals for current sprint.
* Team Rocket will continue using GitHub as our main repository and continue to pull from it daily.
* Team Rocket will continue meeting MWF before class and continue communicating via group text.

**Work Completed/ Not Completed:**

* Successfully connected activity planner to MySQl database, which we made accessible on a remote server.
* Completed the first version of the plan generation algorithm, and fixed rounding errors that began to pop up in the results.
* Still need to fix errors with duplicating activities, and editing activity names.
* Still need to edit the user interface for the current activity table to make it more intuitive.

**Work Completion Rate:**

* User stories completed: 2/2
* Total ideal work hours: 28
* Total days in Sprint: 14
* Ideal work hours/day: 2
* Overall ideal work hours/day: 1.9
* User stories/day: 0.14
* Overall user stories/day: 0.14

Burndown Chart:

